## Slide 1
Digital roadmap
Q4 2026 – Q4 2027 · As of September 2026
In delivery
Committed
Priority, being planned
Q4 2026
Oct–Dec
Q1 2027
Jan–Mar
Q2 2027
Apr–Jun
Q3–Q4 2027
Jul–Dec
OLB
Transfer now real-time verification
Registration security enhancements
Credit Insight Offers
Tax docs
Pinwheel integration
OLB to Mantl SSO
Unified login
Loan integration
Next Gen Upgrade
CheckFree Nxt
Loan & Card Summary on Account Summary
Onboarding / Activation / Nxt Best Action
Push card to CashApp/Venmo like Apple Wallet
Shop/Buy
Tech Upgrade (.Net/UI)
Streamline of service eligibility
Simplify product pair recommendation
DAO
Minor account opening w/ guardian
Plaid Layer
Security hold in Alloy
Group Banking Auto-Rejust reroute
Mantl Pinwheel integration
Foundation
Sendgrid to SF Pipeline
Digital Analytics Infrastructure
Backend Promo Code Automation
Not yet placed
From 2027 vision
Sagent Dara loan payments
Dispute research
Passkeys
Personetics insights
Mantl shared-form research
Today
Priorities span April–December; timing within that window follows planning and vendor proposals.
Notes: HOW TO READ Lanes are workstreams. Columns are quarters. Solid blue: in delivery (Q4 2026). Light blue: committed (Q1 2027). Dashed bars: priorities for release April through December, currently being planned with vendor proposals; each bar spans the full window until timing is set. The red line marks today. "Not yet placed" lists work from the 2027 vision deck that is not on this roadmap yet. Q4 2026 (OCT-DEC) RELEASES OLB: Transfer now real-time verification; Registration security enhancements. Shop/Buy: Tech Upgrade (.Net/UI), which enables A/B tests across product types; Streamline of service eligibility (lighter ZIP screen, citizenship question after compliance review); Simplify product pair recommendation (one optional recommendation that respects the customer's choice). DAO: Minor account opening w/ guardian; Plaid Layer (customers confirm details instead of typing); Security hold in Alloy; Group Banking Auto-Rejust reroute; Mantl Pinwheel integration (direct deposit at opening). Foundation: Sendgrid to SF Pipeline. Q1 2027 (JAN-MAR) RELEASES OLB: Credit Insight Offers; Tax docs; Pinwheel integration; OLB to Mantl SSO. PRIORITIES FOR RELEASE (APR-DEC) OLB: Unified login; Loan integration; Next Gen Upgrade; CheckFree Nxt; Loan & Card Summary on Account Summary; Onboarding / Activation / Nxt Best Action; Push card to CashApp/Venmo like Apple Wallet. Foundation: Digital Analytics Infrastructure; Backend Promo Code Automation. NOT YET PLACED (FROM THE 2027 VISION DECK) Sagent Dara loan payments (may sit within Loan integration); dispute research; passkeys; Personetics insights; Mantl shared-form research for deposits and loans. Confirm whether each belongs on the roadmap.